Northern Health and Social Care Trust Board Meeting in Public - Cover Sheet

| Subject: | Trust Board Capital Programme (May 2026) |  |  | Date of Meeting: 25 June 2026 |  |
| --- | --- | --- | --- | --- | --- |
| Prepared By: | Donna Cooper, Business Manager Capital Development |  |  |  |  |
| Approved By: | Diane Power, Head of Capital Development |  |  |  |  |
| Presented By: | Paddy Graffin, Divisional Director Infrastructure |  |  |  |  |
| Purpose |  |  |  |  |  |
|  |  |  |  | Approval |  |
|  |  |  |  | Assurance |  |
|  |  |  |  | Update |  |
|  |  |  |  | Noting |  |
| Strategic Objectives |  |  |  |  |  |
| Build Northern Partnerships and Integrate Care | Continue to improve Outcomes & Experience | Deliver value by optimising Resources | Nurture our People, Enable our Talent & Build Our Teams | Improve population Health & address health & social care inequalities |  |
|  |  |  |  |  |  |
| Risk – please note if links to any principal, corporate or divisional risk |  |  |  |  |  |
| Committees/groups where this item has been presented before |  |  |  |  |  |
| Acronyms |  |  |  |  |  |
| Capital Resource Limit (CRL) |  |  |  |  |  |
| Executive Summary |  |  |  |  |  |
| The CRL as at 13th May 2026 is £17.686m as detailed below: £’000. Alongside Midwifery Led Unit; 1,940. Imaging Diagnostics; 1,160. Mental Health Minor Works (Task & Finish); 706. Backlog Maintenance; 3,992. General Capital; 5,833. IFRS16 Cellular Pathology; 3,555. Cellular Pathology – Additional Works; 500. Total; 17,686. The attached report provides the details of: - - Capital Programme 2026/27. - PPEs received and outstanding. - Key assumptions and issues. The report is being presented at this Trust Board meeting for noting as per Trust Policy NHSCT/26/2262, General Capital Management Process. |

Enter text here

Example title

# Trust Board                           Capital Programme                  May 2026

Prepared & Issued by Capital Development, Infrastructure Division

25th June 2026

Contents

Page 4: 	Section 1: Capital Programme 2026/27

Page 6:	Section 2: Post Project Evaluations (PPEs)

Page 8:	Section 3: Key Assumptions and Issues

Section 1: Capital Programme 2026/27

1.1 CRL Allocation 2026/27

Following receipt of the most recent CRL on 13 May 2026, the Trust’s Capital Resource Limit stands at £17.686m, representing an increase of £5m compared to the position reported at the May Trust Board.  This is a result of funding received for Imaging Diagnostics (£1,160k), Backlog Maintenance (£3,992k).  Table 1 below shows the following specific and general allocations:

Table 1: Breakdown of CRL as at 31st May 2026

| Funding type |  |  | Total £’000 |
| --- | --- | --- | --- |
| Specific/Ringfenced | Alongside Midwifery Led Unit |  | 1,940 |
|  | Imaging Diagnostics |  | 1,160 |
|  | Mental Health Minor Works (Task & Finish) |  | 706 |
|  | Backlog Maintenance |  | 3,992 |
| General | General Capital1 |  | 5,833 |
|  | IFRS16 Cellular Pathology |  | 3,555 |
|  | Cellular Pathology – Additional Works |  | 500 |
|  | Total CRL available |  | 17,686 |

1Breakdown of General Capital (including over commitment) by division is provided in the next table

1.2 General Capital Split by Division

As with previous years the Trust is presenting an over commitment against the General CRL of £2.189m which along with just over £2m on the pressures list, this plan was approved at SMT on 20th Jan 26.  This will assist in managing potential additional funding and slippage throughout the year as allocations are received. Table 2 below provides the breakdown of capital across the Divisions:

Table 2: General Capital Allocation by Division 2026/27

| Division |  | £’000 |
| --- | --- | --- |
| Children and Young People |  | 350 |
| Corporate (across divisions) |  | 1,983 |
| Community Care |  | 1,350 |
| Finance |  | 239 |
| Human Resources |  | 20 |
| Infrastructure (Ex Backlog Maintenance) |  | 566 |
| Medical Devices |  | 643 |
| Medicine & Emergency Medicine |  | 500 |
| Medical & Governance (Incorporating Pharmacy) |  | 346 |
| Mental Health, Learning Disability and Community Well-being (Ex Task & Finish) |  | 812 |
| Paediatrics, Women’s Services and Corporate Support |  | 228 |
| Surgical and Clinical Services |  | 677 |
| Strategic Planning, Performance & ICT |  | 307 |
| Total Allocated |  | 8,022 |
| General Capital CRL |  | 5,833 |
| Over (Under) Allocated |  | 2,189 |

1.3 Business Cases to be presented at June Trust Board

As per the General Capital Management Policy, all Capital Business Cases over the value of £500k require Trust Board approval.  Table 3 below lists the Business Cases to be tabled for approval at May Trust Board.

Table 3: Business Cases being presented at June Trust Board

| Scheme Title | £’000 |
| --- | --- |
| Replacement of OBTV Monitor System, Back Up and Cardiotocographs for Antenatal Services | 518 |
| TOTAL | 518 |

Section 2: Post Project Evaluations (PPEs)

2.1 Capital Post Project Evaluations 2023/24

A total of 97 PPEs were due for projects completed in 2023/24, including 20 related to IFRS 16 leases, 6 remain overdue. There has been no change since the May Trust Board Report. Capital Development has emailed out to the Divisions requesting that all outstanding items are completed as a priority.  Table 4 shows the position by Division.

Table 4: PPEs Overdue 2023/24

| Division | Total PPEs Required | Total PPEs Completed | Total PPEs Overdue |
| --- | --- | --- | --- |
| Children and Young People | 4 | 4 | - |
| Community Care | 2 | 2 | - |
| Infrastructure | 17 | 15 | 2 |
| Medicine and Emergency Medicine | 3 | 3 | - |
| Medical and Governance (Incorporating Pharmacy) | 2 | 2 | - |
| Mental Health Learning Disability and Community Well Being | 5 | 5 | - |
| Paediatrics, Women’s Services and Corporate Support | 19 | 17 | 2 |
| Surgical and Clinical Services | 25 | 25 | - |
| IFRS16 Leases (Across Divisions) | 20 | 18 | 2 |
| Total | 97 | 91 | 6 |

2.2 Capital Post Project Evaluations 2024/25

There are 110 PPEs due to be completed for projects which completed during 2024/25 (split between 88 General Capital & 22 IFRS16) with their date of completion based on the project end date, 1 has been received from the May Trust Board Report.  Capital Development continues to work with the Divisions to ensure completion is prioritised.  Table 5 below shows the dates when the final PPEs are due:

Table 5: PPEs Overdue 2024/25

| Division | Total PPEs Required | Total PPEs Completed | Total PPEs Overdue |
| --- | --- | --- | --- |
| Children and Young People | 6 | - | 6 |
| Community Care | 5 | - | 5 |
| Infrastructure | 33 | 14 | 19 |
| Medical and Governance (Incorporating Pharmacy) | 5 | 1 | 4 |
| Mental Health Learning Disability and Community Well Being | 3 | - | 3 |
| Paediatrics, Women’s Services and Corporate Support | 16 | 10 | 6 |
| Surgical and Clinical Services | 20 | 3 | 17 |
| IFRS 16 Leases (Across Divisions) | 22 | 11 | 11 |
| Total | 110 | 39 | 71 |

2.3 Capital Post Project Evaluations 2025/26

There are 141 PPEs due to be completed for projects which completed during 2025/26 with their date of completion based on the project end date.  There are also 27 PPEs due to be completed for IFRS16 projects which are all due 6 months following the issue of a Capital allocation.  Capital Development has commenced the process of requesting the PPEs and assisting Divisions with their completion.  Table 6 below shows the dates when the final PPEs are due:

Table 6: PPE Position 2025/26

| Division | Total PPEs Required | Total PPEs Completed | PPEs Due 30th Sept 2026 | PPEs Due 31st Mar 2027 |
| --- | --- | --- | --- | --- |
| Children and Young People | 1 | - | 1 | - |
| Community Care | 8 | - | 4 | 4 |
| Infrastructure | 78 | - | 62 | 16 |
| Medical and Governance (Incorporating Pharmacy) | 1 | - | 1 | - |
| Medicine & Emergency Medicine | 4 |  | 3 | 1 |
| Mental Health Learning Disability and Community Well Being | 8 | - | 6 | 2 |
| Paediatrics, Women’s Services and Corporate Support | 10 | - | 10 | - |
| Surgical and Clinical Services | 31 | - | 29 | 2 |
| IFRS 16 Leases (Across Divisions) | 27 | - | 27 | - |
| Total | 168 | - | 143 | 25 |

Section 3: Key Assumptions and Issues

There are a number of assumptions and issues relating to the Capital Plan for 2026/27. These include:

- The close monitoring of capital throughout the year.  Monthly monitoring meetings takes place throughout the year with Capital Development working alongside the Divisions to ensure any overspend or slippage on schemes is identified and addressed early allowing full spend to be achieved by 31st March 2027.

- Ensuring the over commitments of capital are managed in such a way to ensure breakeven is achieved.

- Monitoring the development of Business Cases liaising with stakeholders to ensure business cases are drafted and approved in a timely manner so that capital funding received through CRLs are allocated in time to ensure all funding is spent by 31st March 2027.

- Providing support in the development of Business Cases for more complex schemes.

- Continual monitoring of schemes to ensure all variations from business case costs are brought to the immediate attention of Capital Development so additional funding can be identified if available or any slippage can be reallocated.